Lipinotes Project Audit & Assessment

This document provides a detailed evaluation of the current Lipinotes codebase compared against the 20-Feature Functional List, the 4 Project Modules, and the Technical Architecture specifications.

📊 Summary of Completion

•	
      Overall Project Completion: ~85%

•	
      Features Fully Implemented: 17 / 20

•	
      Features Partially Implemented: 0 / 20

•	
      Features Not Started: 3 / 20

Module Completion Estimates

•	
      Module 1: High-Performance Canvas Engine: 100% (Core drawing, pressure, velocity, Bezier smoothing, and multi-pen profiles are complete.)

•	
      Module 2: Viewport Matrix Transformations & Tool Annotations: 100% (Affine viewport zoom/pan, object-eraser, segment-eraser, lasso transformations, shape snapping, and grid paper templates are complete.)

•	
      Module 3: Local File System & Relational Database: 100% (SQLite folder, notebook, page models, active database migration, and folder dashboard navigation are complete.)

•	
      Module 4: Serialization, Importers, & PDF Compiler: ~75% (Point list serialization via isolate, Vector PDF Export engine, and Dynamic Inversion Dark Mode are complete. SVG path format, PDF import, and rich typography are remaining.)

🔍 Feature-by-Feature Analysis

1. High-Performance Drawing Core

Feature

Status

Current Implementation Details

Gaps / Missing Items

Bézier Curve Ink Smoothing

✅ Done

stroke_painter.dart uses real-time midpoint quadratic Bézier curve rendering to transform raw touch coordinates into smooth, continuous vector ink paths.

None.

Dynamic Stylus Pressure Tracking

✅ Done

canvas_controller.dart intercepts hardware pointer pressure data. stroke_painter.dart maps it to brush thickness.

None.

Velocity-Based Thickness Interpolation

✅ Done

stroke_painter.dart calculates finger gesture velocity and applies a low-pass filter to interpolate brush width smoothly.

None.

Multi-Pen Asset Simulation

✅ Done

stroke_painter.dart renders distinct pen profiles: Ballpoint (uniform), Fountain (calligraphic), Highlighter (translucent background pass), and Brush (feathered soft flow).

None.

2. Canvas Manipulation & Editing Tools

Feature

Status

Current Implementation Details

Gaps / Missing Items

Stroke-Object Eraser

✅ Done

canvas_controller.dart performs AABB checks on stroke bounding boxes to locate targets, instantly removing them from the drawing heap.

None.

Pixel-Perfect Segment Eraser

✅ Done

canvas_controller.dart slices a single vector stroke path into two distinct paths at the coordinates where the eraser path intersects.

None.

Lasso Selection Tool

✅ Done

canvas_controller.dart performs point-in-polygon selection over ink arrays, computes bounding box rects, and supports drag/translation of selected strokes. stroke_painter.dart renders dashed bounding box outlines.

None.

Intelligent Shape Snapping

✅ Done

canvas_controller.dart detects pen pause, simplifies vectors via the Ramer-Douglas-Peucker (RDP) algorithm, and snaps to lines, circles, rectangles, and triangles.

None.

3. Viewport & Notebook Infrastructure

Feature

Status

Current Implementation Details

Gaps / Missing Items

Affine Viewport Transformations

✅ Done

drawing_canvas_view.dart implements matrix scaling and panning (10% to 1000%) with pointer count checks to prevent trailing line rendering during scale pinch gestures.

None.

Custom Canvas Grid Templates

✅ Done

stroke_painter.dart renders light-colored background templates (Ruled lines with red margin, Grid mesh, Dotted grid, or Blank) behind vector inks on the canvas.

None.

Hierarchical Local Notebook Manager

✅ Done

home_explorer_view.dart implements the explorer dashboard enabling creation, grouping, and deletion of custom-colored folders and nested notebooks.

None.

Multi-Page Layout Organizer

✅ Done

notebook_editor_view.dart displays pagination bottom controls, permitting users to flip pages, add blank sheets, and delete/shift indices.

None.

4. Overlays, Assets, & Personalization

Feature

Status

Current Implementation Details

Gaps / Missing Items

High-Fidelity PDF Document Annotator

❌ Not Started

None.

Loading, parsing, and rendering PDF page layouts behind the vector stroke layer is missing.

Typography Layer Overlay

❌ Not Started

None.

Injected rich text boxes, custom text size selections, system fonts, and bounding boxes are missing.

User Asset Clip Drawer

❌ Not Started

None.

Clipboard storage for vector sketches/assets is missing.

Dynamic Inversion Dark Mode

✅ Done

notebook_editor_view.dart implements a toggle button to switch canvas paper to dark mode, dynamically inverting dark/black ink strokes while preserving custom colored ink lines.

None.

5. System Optimization & Local File Actions

Feature

Status

Current Implementation Details

Gaps / Missing Items

Vector PDF Export Engine

✅ Done

pdf_exporter.dart parses pages, scales coordinates to A4 printable areas, compiles them into vector pdf paths, and opens the system Share Sheet.

None.

Asynchronous Disk Serialization

✅ Done

canvas_controller.dart serializes coordinates inside a background Dart compute isolate and schedules writes via a periodic timer queue to avoid UI frame-rate drops.

Point list is serialized to plain coordinates string rather than standard compressed SVG path format.

Complete Offline Autonomy

✅ Done

The application is fully serverless and runs SQLite exclusively offline on the device.

None.

Metadata Search Index

✅ Done

home_explorer_view.dart features an app bar search box that filters folders and notebooks lists dynamically as the user types.

None.

🛠 Relational Database Scheme Assessment

The current schema in db_helper.dart consists of:

•	
      folders Table: groups notebooks.

•	
      notebooks Table: represents multi-page vector booklets.

•	
      pages Table: indexes sheets within a notebook and stores the page background template.

•	
      strokes Table: saves ink coordinates linked to page_id.

🚀 Recommended Next Milestones

We should build directly on top of these 17 fully-implemented foundation features:

1	
      Typography Layers (Module 4):

◦	
      Support keyboard typing overlays.

2	
      High-Fidelity PDF Document Annotator (Module 4):

◦	
      Load external PDFs behind vector drawings.

3	
      User Asset Clip Drawer (Module 4):

◦	
      Support clipboard storage for sketches.